**Product Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| User Story ID | User Story | Estimation | Priority |
| US01 | As an Administrator I want to add user (QA Manager / QA Coordinator / Student) | 6 | High |
| US02 | As an Administrator I want to manage users | 4 | Medium |
| US03 | As an Administrator I want to manage ideas | 3 | High |
| US04 | As an Administrator I want to manage policies | 4 | Medium |
| US05 | As an Administrator I want to check all reports | 5 | Medium |
| US06 | As a User I want to log in | 6 | High |
| US07 | As a User I want to update my profile | 4 | Low |
| US08 | As a User I want to change my password | 2 | Medium |
| US09 | As a User I want to see all the ideas | 2 | High |
| US10 | As a User I want to like or dislike ideas | 6 | High |
| US11 | As a User I want to comment on ideas | 7 | High |
| US12 | As a User I want to receive email notification |  | Medium |
| US13 | As a Staff I want to see most popular ideas | 4 | Medium |
| US14 | As a Staff I want to see most viewed ideas | 4 | Medium |
| US15 | As a Staff I want to see latest ideas | 4 | Medium |
| US16 | As a Staff I want to see latest comment | 3 | Medium |
| US17 | As a QA Manager I want to manage idea categories | 5 | Medium |
| US18 | As a QA Manger I want to manage ZIP file | 8 | High |
| US19 | As a QA Manager I want to check all reports | 4 | High |
| US20 | As a QA Coordinator I want to approve ideas | 4 | High |
| US21 | As a QA Coordinator I want check my department’s report | 4 | Medium |
| US22 | As a Student I want to submit my ideas with document | 6 | High |
| US23 | As a Student I want to submit idea anonymously | 5 | High |
| US24 | As a Student I want to comment anonymously | 4 | High |
| US25 | As a System I want to disable new ideas and comments after closure dates | 5 | Medium |
| US26 | As a System I want to send email notification to certain department’s QA Coordinator | 5 | High |
| US27 | As a System I want to send email notification to idea’s author | 7 | High |
| Total Estimation | | 123 Hours | |