**Sprint Backlog**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | | | | | | | | | |
| User story | Task ID | Role | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| US01  As an Administrator I want to add user (QA Manager / QA Coordinator / Student) | S1.1 | Database designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| UI designer | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tester | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation - 6** | | | | | | | |
| US02  As an Administrator I want to manage users | S1.2 | UI designer | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Developer manage user feature | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| tester | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation - 4** | | | | | | | |
| US04  As an Administrator I want to manage policies | S1.3 | UI designer | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Developer manage user feature | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| tester | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| **Total Estimation - 4** | | | | | | | |
| US06  As a User I want to log in | S1.4 | Database designer | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| UI designer | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Tester | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| **Total Estimation - 6** | | | | | | | |
| US07  As a User I want to update my profile | S1.5 | Database designer | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Tester | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US08  As a User I want to change my password | S1.6 | Database designer | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Tester | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| **Total Estimation - 2** | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 2 | | | | | | | | | |
| User Story | Task ID | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| US17  As a QA Manager I want to manage idea categories | S2.1 | Database designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| UI designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tester | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation – 5** | | | | | | | |
| US22  As a Student I want to submit my ideas with document | S2.2 | Database designer | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| UI designer | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Tester | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation - 6** | | | | | | | |
| US23  As a Student I want to submit idea anonymously | S2.3 | Database designer | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Developer to submit idea | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Tester to test anonymous idea | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| **Total Estimation – 5** | | | | | | | |
| US20  As a QA Coordinator I want to approve ideas | S2.4 | Database designer | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| UI designer | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Tester | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| **Total Estimation - 6** | | | | | | | |
|  |  |  | | | | | | | |
| US03  As an Administrator I want to manage ideas | S2.5 | Developer add user feature | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Tester | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| **Total Estimation – 3** | | | | | | | |
| US09  As a User I want to see all the ideas | S2.6 | Developer add user feature | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Tester | 0 | 0 | 0 | 0 | 0 | 0 | 1 |
| **Total Estimation - 2** | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 3 | | | | | | | | | |
| User Story | Task ID | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| US10  As a User I want to like or dislike ideas | S3.1 | Database designer | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| UI designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tester | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation – 6** | | | | | | | |
| US11  As a User I want to comment on ideas | S3.2 | Database designer | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| UI designer | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Tester | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation – 7** | | | | | | | |
| US24  As a Student I want to comment anonymously | S3.3 | Developer add user feature | 0 | 0 | 1 | 1 | 0 | 0 | 0 |
| Tester | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US05  As an Administrator I want to check all reports | S3.4 | Database designer | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| UI designer | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Tester | 0 | 0 | 0 | 0 | 1 | 1 | 0 |
| **Total Estimation – 5** | | | | | | | |
| US19  As a QA Manager I want to check all reports | S3.5 | Developer add user feature | 0 | 0 | 0 | 0 | 1 | 1 | 0 |
| Tester | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US21  As a QA Coordinator I want check my department’s report | S3.6 | Developer add user feature | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| Tester | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| **Total Estimation – 4** | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 4 | | | | | | | | | |
| User Story | Task ID | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| US13  As a Staff I want to see most popular ideas | S4.1 | UI designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Tester | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US14  As a Staff I want to see most viewed ideas | S4.2 | UI designer | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| Tester | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US15  As a Staff I want to see latest ideas | S4.3 | UI designer | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Tester | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| **Total Estimation – 4** | | | | | | | |
| US16  As a Staff I want to see latest comment | S4.4 | UI designer | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| Tester | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| **Total Estimation – 3** | | | | | | | |
| US25  As a System I want to disable new ideas and comments after closure dates | S4.5 | UI designer | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Developer add user feature | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Tester | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| **Total Estimation - 5** | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 5 | | | | | | | | | |
| User Story | Task ID | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| US18  As a QA Manger I want to manage ZIP file | S5.1 | UI designer | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 2 | 1 | 1 | 0 | 0 | 0 |
| Tester | 0 | 1 | 1 | 0 | 0 | 1 | 0 |
| **Total Estimation - 8** | | | | | | | |
| US26  As a System I want to send email notification to certain department’s QA Coordinator | S5.2 | UI designer | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 1 | 1 | 1 | 0 | 0 |
| Tester | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| **Total Estimation – 5** | | | | | | | |
| US27  As a System I want to send email notification to idea’s author | S5.3 | UI designer | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Developer add user feature | 0 | 0 | 0 | 1 | 1 | 1 | 0 |
| Tester | 0 | 0 | 0 | 0 | 0 | 2 | 1 |
| **Total Estimation - 7** | | | | | | | |